|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **WORK PLAN FOR ONELOG APPLICATION FROM JANUARY 22ND 2024 TO FEB 14, 2024 (Front-end & Backend)** | | | | | |
| **ONELOG APPLICATION** | | | | | |
|  | | | | | |
| **MODULES** | **DATE TO BEGIN** | **DATE TO END** | **RESOURCES**  **REQUIRED** | **DESIRED OUTCOME** | **REMARKS** |
| User Registration and Login | January 22nd , 2024 | January 26th, 2024 | Internet, Work Station & Power supply and Additional Resources | 1. Creating a User sign-up page 2. Creating a Business registration page 3. Creating a Log-in page 4. Implementing Log- in |  |
| Dashboard | January 29th, 2024 | February 1st, 2024 | Internet, Work Station & Power supply and Additional  Resources | Creating and Implementing the whole dashboard structures, functionalities and  contents |  |
| Application | February 2nd , 2024 | February 7th, 2024 | Internet, Work Station & Power supply and Additional  Resources | Creating and Implementing the application page structure, functionality and contents. |  |
| Logs | February 8th, 2024 | February 13th, 2024 | Internet, Work Station & Power supply and Additional  Resources | Implementing Error Logs |  |